School ERP Platform

Full Implementation Plan

Enhanced · Production-Ready · v2.0

| 4 Portals | 40+ New Files | 17 Modules | 0 Monthly Cost |
| --- | --- | --- | --- |

This plan supersedes the original implementation draft. Every section has been reviewed for technical accuracy, completeness, and alignment with the production architecture. Issues in the original plan are corrected inline. New sections covering environment setup, error handling, testing strategy, and deployment are added where they were missing.

# 1. What Was Fixed and Enhanced

The original implementation plan was functionally correct in its scope but had several gaps and issues that would have caused build failures or runtime errors in a production environment. This section documents every correction made and why.

| Area | Original Issue | Fix Applied |
| --- | --- | --- |
| Prisma Schema | No explicit @index on foreign keys — causes full table scans | Added @index on all FKs: studentId, schoolId, teacherId, tenantId |
| Prisma Schema | LeaveRequest missing approvedById FK — no approval audit | Added approvedById Int? referencing User; added approvedAt DateTime? |
| Prisma Schema | FeeStructure components stored as raw JSON string | Changed to proper Json type with Prisma; added validator in API layer |
| Prisma Schema | No soft-delete on StudentProfile — alumni flag alone insufficient | Added deletedAt DateTime? and isActive Boolean @default(true) on Student |
| Prisma Schema | ExamTimetable missing unique constraint on (examId, classId, date) | Added @@unique([examId, classId, subjectId]) to prevent duplicate entries |
| Prisma Schema | TeacherProfile leaveBalance stored as JSON — no type safety | Replaced with separate LeaveBalance model with typed fields |
| middleware.ts | STUDENT role routing not guarded — any authenticated user could visit /dashboard/student | Added explicit role check: if role !== STUDENT → redirect to correct portal |
| middleware.ts | No CSRF protection on state-mutating routes | Added x-csrf-token header validation for all POST/PUT/DELETE via middleware |
| Login API | STUDENT redirect pointed to /dashboard/student but layout was missing | Added dashboard/student/layout.tsx to plan; redirect is now safe |
| File structure | bulk-import page had no corresponding API route | Added src/app/api/schools/[id]/students/bulk-import/route.ts |
| File structure | lesson-plans page had no API route | Added src/app/api/teacher/lesson-plans/route.ts |
| File structure | No /api/auth/logout route in original plan | Added route.ts for logout with cookie clearing |
| Verification | Dev server verification had Windows-specific path with backslashes | Corrected to cross-platform path; added npm script aliases |
| Seeding | seed.js referenced without content or structure | Full seed.ts written in this plan with all role types and relations |
| Security | No mention of Helmet.js or security headers | Added next.config headers section with CSP, X-Frame-Options, HSTS |
| Error handling | No global error boundary or API error format defined | Added /app/error.tsx, /app/global-error.tsx, shared ApiError class |

# 2. Environment Setup and Prerequisites

The original plan jumped directly into file changes without establishing the environment. These steps must be completed first.

## 2.1 Required Node and Package Versions

| Dependency | Required Version | Purpose |
| --- | --- | --- |
| Node.js | 20.x LTS | Runtime — Vercel requires 20+ |
| Next.js | 15.x (App Router) | Framework — note: original plan says 16 which does not exist; correct is 15 |
| Prisma | 5.x | ORM — v5 required for sqlite JSON type support |
| prom-client | 15.x | Prometheus metrics endpoint for each shard |
| @upstash/redis | 1.x | Redis client for cache and queue |
| @upstash/ratelimit | 1.x | Token bucket rate limiting middleware |
| jose | 5.x | JWT verification — replaces jsonwebtoken for Edge Runtime compatibility |
| zod | 3.x | Runtime schema validation on all API inputs |
| @axiomhq/winston | 1.x | Structured logging to Axiom |
| sharp | 0.33.x | Image processing for student/staff photo optimisation |

## 2.2 Environment Variables Required

Create a .env.local file at the project root. The following variables are required before any command is run. The application will throw a startup error if any are missing, caught by the config validation in src/lib/config.ts.

DATABASE_URL=file:./dev.db JWT_SECRET=minimum-32-character-random-string-change-in-production INTERNAL_SECRET=another-32-char-secret-for-shard-to-shard-calls NEXT_PUBLIC_APP_URL=http://localhost:3000 UPSTASH_REDIS_URL=https://your-upstash-instance.upstash.io UPSTASH_REDIS_TOKEN=your-upstash-token CLOUDINARY_CLOUD_NAME=your-cloud-name CLOUDINARY_API_KEY=your-api-key CLOUDINARY_API_SECRET=your-api-secret NEXT_PUBLIC_RAZORPAY_KEY_ID=rzp_test_xxxx (optional — for fee payment) RAZORPAY_KEY_SECRET=your-secret (optional) AXIOM_DATASET=school-erp (optional — for production logging) AXIOM_TOKEN=your-axiom-token (optional)

## 2.3 Installation Commands

Run these commands in order after cloning the repository. Each step must complete without errors before proceeding to the next.

npm install

npx prisma generate

npx prisma db push

npx tsx prisma/seed.ts

npm run dev

# 3. Prisma Schema — Complete Enhanced Design

The schema is the foundation everything else depends on. Every model is defined here in full, with the corrections from Section 1 applied. The schema uses SQLite for development and is Postgres-compatible for production with no changes required beyond the DATABASE_URL.

## 3.1 New Models to Add

### LeaveRequest

model LeaveRequest { id Int @id @default(autoincrement()) teacherId Int teacher TeacherProfile @relation(fields:[teacherId], references:[id]) leaveType String // CASUAL ¦ EARNED ¦ MEDICAL ¦ SPECIAL fromDate DateTime toDate DateTime reason String status String @default("PENDING") // PENDING¦APPROVED¦REJECTED approvedById Int? approvedAt DateTime? adminNote String? createdAt DateTime @default(now()) @@index([teacherId]) @@index([status]) }

### LibraryBook and BookIssue

model LibraryBook { id Int @id @default(autoincrement()) schoolId Int title String author String isbn String? publisher String? edition String? category String? totalCopies Int @default(1) available Int @default(1) issues BookIssue[] @@index([schoolId]) @@index([isbn]) } model BookIssue { id Int @id @default(autoincrement()) bookId Int book LibraryBook @relation(fields:[bookId], references:[id]) memberId Int // studentId or staffId memberType String // STUDENT ¦ STAFF issuedAt DateTime @default(now()) dueDate DateTime returnedAt DateTime? fineAmount Float? finePaid Boolean @default(false) @@index([bookId]) @@index([memberId, memberType]) }

### TransportRoute, Vehicle, StudentTransport

model TransportRoute { id Int @id @default(autoincrement()) schoolId Int name String stops Json // [{name, time, feeAmount}] vehicle Vehicle? allocations StudentTransport[] @@index([schoolId]) } model Vehicle { id Int @id @default(autoincrement()) schoolId Int routeId Int? @unique route TransportRoute? @relation(fields:[routeId], references:[id]) registrationNumber String driverName String driverPhone String capacity Int fitnessExpiry DateTime @@index([schoolId]) } model StudentTransport { id Int @id @default(autoincrement()) studentId Int routeId Int stopName String route TransportRoute @relation(fields:[routeId], references:[id]) @@index([studentId]) @@index([routeId]) }

### AuditLog, Announcement, ExamTimetable

model AuditLog { id Int @id @default(autoincrement()) actorId Int actorRole String tenantId Int? action String entity String entityId String? before Json? after Json? ip String? createdAt DateTime @default(now()) @@index([actorId]) @@index([tenantId]) @@index([createdAt]) } model Announcement { id Int @id @default(autoincrement()) authorId Int title String body String targetType String // ALL ¦ SCHOOL ¦ CLASS targetId Int? createdAt DateTime @default(now()) @@index([targetType, targetId]) } model ExamTimetable { id Int @id @default(autoincrement()) examId Int classId Int subjectId Int date DateTime startTime String endTime String hall String? invigilator String? @@unique([examId, classId, subjectId]) @@index([examId]) @@index([classId]) }

## 3.2 Existing Model Extensions

These fields are added to models that already exist in the schema. Do not recreate the models — use db push after editing schema.prisma.

| Model | Field to Add | Type and Notes |
| --- | --- | --- |
| School | phone | String? — school contact number |
| School | board | String? — CBSE, ICSE, State Board, etc. |
| School | principalName | String? — auto-populated on TC generation |
| School | udiseCode | String? @unique — government school identifier |
| School | academicYearStart | DateTime? — calendar start |
| School | academicYearEnd | DateTime? — calendar end |
| StudentProfile | aadhaar | String? — 12-digit, stored encrypted |
| StudentProfile | bloodGroup | String? — A+, B-, O+, etc. |
| StudentProfile | category | String? — GENERAL, OBC, SC, ST |
| StudentProfile | fatherName | String? |
| StudentProfile | motherName | String? |
| StudentProfile | guardianPhone | String? |
| StudentProfile | alumniStatus | Boolean @default(false) |
| StudentProfile | isActive | Boolean @default(true) |
| StudentProfile | deletedAt | DateTime? — soft delete |
| TeacherProfile | panNumber | String? |
| TeacherProfile | aadhaarNumber | String? |
| TeacherProfile | bankAccount | String? — stored encrypted |
| FeeStructure | lateFeeType | String? — FLAT or PERCENTAGE |
| FeeStructure | lateFeeAmount | Float? — value for late fee |

# 4. Complete File Change Map

Every file that needs to be created or modified is listed here in the order it should be implemented. Files at the top have no dependencies. Files further down depend on earlier files being in place.

## 4.1 Foundation Layer — No Dependencies

Implement these files before any UI or API work. Nothing else compiles correctly without them.

[NEW] src/lib/config.ts

Validates all required environment variables at startup using Zod. Throws a descriptive error if any are missing rather than allowing the app to start in a broken state.

[NEW] src/lib/errors.ts

Defines the ApiError class with status codes, user-facing messages, and internal details. All API routes throw this rather than generic Error objects.

[MODIFY] src/lib/auth.ts

Replace jsonwebtoken with jose for Edge Runtime compatibility. Add verifyToken() function used by both middleware and API routes. Add createToken() with configurable expiry.

[NEW] src/lib/audit.ts

Single function: logAudit(actorId, action, entity, entityId, before, after, ip). Called from every mutation endpoint. Writes to AuditLog table via a fire-and-forget Prisma call that does not block the response.

[NEW] src/lib/db.ts

Singleton Prisma client with connection pooling configuration. Exported as import { db } from '@/lib/db'. Prevents creating multiple Prisma instances in development hot-reload cycles.

[NEW] src/lib/cache.ts

Thin wrapper around Upstash Redis. Exports get(), set(), del(), and invalidatePattern() functions used throughout the application for cache-aside reads.

[NEW] src/lib/validate.ts

Helper that wraps Zod parse() with consistent ApiError throwing. All API routes call this with their schema before touching the database.

[NEW] src/app/error.tsx

React error boundary for the entire application. Shows a human-readable error page with a retry button rather than a white screen.

[NEW] src/app/global-error.tsx

Global error boundary that catches errors in the root layout. Required by Next.js App Router to handle errors at the highest level.

[MODIFY] src/middleware.ts

Enhanced with: (1) CSRF token validation on all mutating requests, (2) explicit STUDENT/TEACHER/SCHOOL_ADMIN/SUPER_ADMIN role guards per path prefix, (3) rate limiting via Upstash, (4) request ID injection for log correlation.

## 4.2 Shared Components

These UI components are used across multiple portals. Build them once and import everywhere.

[NEW] src/components/ui/Button.tsx

[NEW] src/components/ui/Input.tsx

[NEW] src/components/ui/Modal.tsx

[NEW] src/components/ui/Table.tsx

[NEW] src/components/ui/Badge.tsx

[NEW] src/components/ui/StatCard.tsx

[NEW] src/components/ui/PageHeader.tsx

[NEW] src/components/ui/EmptyState.tsx

[NEW] src/components/ui/FileUpload.tsx

[NEW] src/components/layout/Sidebar.tsx

[NEW] src/components/layout/TopBar.tsx

[NEW] src/components/layout/PortalLayout.tsx

PortalLayout wraps all dashboard pages. Accepts a navItems prop that defines the sidebar links for that portal. Handles mobile hamburger, breadcrumbs, and notification bell.

## 4.3 Authentication Files

[MODIFY] src/app/(auth)/page.tsx

Redesigned login page. Tab strip selects the portal. Each tab shows the relevant demo credentials. Form submits to /api/auth/login. Animated gradient background using Tailwind.

[MODIFY] src/app/api/auth/login/route.ts

Enhanced: validate input with Zod, return structured error on invalid credentials, set HttpOnly cookie in addition to returning token, add rate limit (5 attempts per 15 minutes per IP).

[NEW] src/app/api/auth/logout/route.ts

Clears the HttpOnly session cookie and invalidates the token in Redis (token blacklist with TTL matching the JWT expiry).

[NEW] src/app/api/auth/me/route.ts

Returns the currently authenticated user's profile including role, school assignment, and portal URL. Used by the frontend on page load to verify session is still valid.

## 4.4 Super Admin Portal

[MODIFY] src/app/dashboard/super-admin/page.tsx

[NEW] src/app/dashboard/super-admin/schools/page.tsx

[NEW] src/app/dashboard/super-admin/schools/[id]/page.tsx

[NEW] src/app/dashboard/super-admin/onboard/page.tsx

[NEW] src/app/dashboard/super-admin/announcements/page.tsx

[NEW] src/app/dashboard/super-admin/audit/page.tsx

[NEW] src/app/dashboard/super-admin/health/page.tsx

Health page — NEW, not in original plan. Shows shard status, DB connection count, queue depth, and last 24h error rate pulled from /api/super-admin/health.

[NEW] src/app/api/super-admin/schools/route.ts

[NEW] src/app/api/super-admin/schools/[id]/route.ts

[NEW] src/app/api/super-admin/schools/[id]/suspend/route.ts

[NEW] src/app/api/super-admin/announcements/route.ts

[NEW] src/app/api/super-admin/audit/route.ts

[NEW] src/app/api/super-admin/health/route.ts

Returns infrastructure health metrics. In development reads from process.memoryUsage(). In production reads from Prometheus metrics endpoint.

## 4.5 School Admin Portal

[MODIFY] src/app/dashboard/[school_id]/page.tsx

[NEW] src/app/dashboard/[school_id]/configuration/page.tsx

[NEW] src/app/dashboard/[school_id]/staff/page.tsx

[NEW] src/app/dashboard/[school_id]/staff/[staffId]/page.tsx

[NEW] src/app/dashboard/[school_id]/staff/add/page.tsx

[MODIFY] src/app/dashboard/[school_id]/students/page.tsx

[MODIFY] src/app/dashboard/[school_id]/students/add/page.tsx

[NEW] src/app/dashboard/[school_id]/students/[studentId]/page.tsx

[NEW] src/app/dashboard/[school_id]/students/bulk-import/page.tsx

[MODIFY] src/app/dashboard/[school_id]/finance/page.tsx

[NEW] src/app/dashboard/[school_id]/finance/fee-structure/page.tsx

[NEW] src/app/dashboard/[school_id]/finance/payroll/page.tsx

[NEW] src/app/dashboard/[school_id]/timetable/page.tsx

[NEW] src/app/dashboard/[school_id]/exams/page.tsx

[NEW] src/app/dashboard/[school_id]/exams/[examId]/results/page.tsx

[NEW] src/app/dashboard/[school_id]/library/page.tsx

[NEW] src/app/dashboard/[school_id]/transport/page.tsx

[NEW] src/app/dashboard/[school_id]/leaves/page.tsx

[NEW] src/app/dashboard/[school_id]/communication/page.tsx

[NEW] src/app/dashboard/[school_id]/reports/page.tsx

API routes for School Admin (all under src/app/api/schools/[id]/):

[NEW] config/route.ts

[NEW] staff/route.ts

[NEW] staff/[staffId]/route.ts

[MODIFY] students/route.ts

[NEW] students/[studentId]/route.ts

[NEW] students/bulk-import/route.ts

[NEW] finance/fee-structure/route.ts

[NEW] finance/payments/route.ts

[NEW] finance/defaulters/route.ts

[NEW] finance/payroll/route.ts

[NEW] timetable/route.ts

[NEW] timetable/[slotId]/route.ts

[NEW] exams/route.ts

[NEW] exams/[examId]/marks/route.ts

[NEW] exams/[examId]/results/route.ts

[NEW] library/books/route.ts

[NEW] library/issues/route.ts

[NEW] transport/routes/route.ts

[NEW] transport/vehicles/route.ts

[NEW] transport/allocations/route.ts

[NEW] leaves/route.ts

[NEW] leaves/[leaveId]/approve/route.ts

[NEW] communication/route.ts

[NEW] reports/attendance/route.ts

[NEW] reports/finance/route.ts

[NEW] reports/academic/route.ts

## 4.6 Teacher Portal

[MODIFY] src/app/dashboard/teacher/page.tsx

[NEW] src/app/dashboard/teacher/timetable/page.tsx

[MODIFY] src/app/dashboard/teacher/attendance/page.tsx

[MODIFY] src/app/dashboard/teacher/attendance/[timetableId]/page.tsx

[NEW] src/app/dashboard/teacher/homework/page.tsx

[NEW] src/app/dashboard/teacher/homework/[assignmentId]/page.tsx

[NEW] src/app/dashboard/teacher/marks/page.tsx

[NEW] src/app/dashboard/teacher/lesson-plans/page.tsx

[NEW] src/app/dashboard/teacher/students/page.tsx

[NEW] src/app/dashboard/teacher/messages/page.tsx

[NEW] src/app/dashboard/teacher/leaves/page.tsx

[NEW] src/app/dashboard/teacher/notifications/page.tsx

API routes (all under src/app/api/teacher/):

[NEW] timetable/route.ts

[MODIFY] attendance/route.ts

[NEW] homework/route.ts

[NEW] homework/[id]/submissions/route.ts

[NEW] marks/route.ts

[NEW] lesson-plans/route.ts

[NEW] messages/route.ts

[NEW] leaves/route.ts

[NEW] notifications/route.ts

## 4.7 Student and Parent Portal

The entire student portal is new. The layout file is the most important — without it Next.js cannot render any student route.

[NEW] src/app/dashboard/student/layout.tsx

[NEW] src/app/dashboard/student/page.tsx

[NEW] src/app/dashboard/student/attendance/page.tsx

[NEW] src/app/dashboard/student/timetable/page.tsx

[NEW] src/app/dashboard/student/homework/page.tsx

[NEW] src/app/dashboard/student/homework/[id]/page.tsx

[NEW] src/app/dashboard/student/results/page.tsx

[NEW] src/app/dashboard/student/fees/page.tsx

[NEW] src/app/dashboard/student/messages/page.tsx

[NEW] src/app/dashboard/student/notifications/page.tsx

[NEW] src/app/dashboard/student/profile/page.tsx

API routes (all under src/app/api/student/):

[NEW] profile/route.ts

[NEW] attendance/route.ts

[NEW] timetable/route.ts

[NEW] homework/route.ts

[NEW] homework/[id]/submit/route.ts

[NEW] results/route.ts

[NEW] fees/route.ts

[NEW] fees/pay/route.ts

[NEW] messages/route.ts

[NEW] notifications/route.ts

# 5. API Design Standards

Every API route in the project must follow these standards consistently. Inconsistency in API design causes frontend bugs and makes debugging difficult.

## 5.1 Response Envelope

All API responses use the same JSON envelope. This allows the frontend to handle errors generically without per-route error logic.

// Success response { "success": true, "data": { /* payload */ }, "meta": { "page": 1, "total": 47 } } // Error response { "success": false, "error": { "code": "VALIDATION_ERROR", "message": "Student name is required", "details": [ { "field": "name", "message": "Required" } ] } }

## 5.2 Route Handler Template

Every route follows this exact structure. Copy this template when creating a new route and fill in the business logic.

import { NextRequest, NextResponse } from 'next/server'; import { db } from '@/lib/db'; import { verifyToken } from '@/lib/auth'; import { ApiError } from '@/lib/errors'; import { logAudit } from '@/lib/audit'; import { validate } from '@/lib/validate'; import { z } from 'zod'; const BodySchema = z.object({ name: z.string().min(1).max(200), // ... rest of schema }); export async function POST(req: NextRequest) { try { const user = await verifyToken(req); if (user.role !== 'SCHOOL_ADMIN') throw new ApiError(403, 'Forbidden'); const body = validate(BodySchema, await req.json()); const result = await db.someModel.create({ data: body }); await logAudit(user.id, 'CREATE', 'SomeModel', String(result.id), null, result, req.ip); return NextResponse.json({ success: true, data: result }, { status: 201 }); } catch (err) { if (err instanceof ApiError) { return NextResponse.json({ success: false, error: err.toJSON() }, { status: err.status }); } console.error(err); return NextResponse.json({ success: false, error: { code: 'INTERNAL', message: 'An unexpected error occurred' } }, { status: 500 }); } }

## 5.3 Input Validation Schemas — Key Entities

// Student admission const StudentSchema = z.object({ firstName: z.string().min(1).max(100), lastName: z.string().min(1).max(100), dateOfBirth: z.string().datetime(), gender: z.enum(['MALE','FEMALE','OTHER']), category: z.enum(['GENERAL','OBC','SC','ST']).optional(), classId: z.number().int().positive(), guardianPhone:z.string().regex(/^[6-9]\d{9}$/, 'Invalid Indian mobile number'), aadhaar: z.string().regex(/^\d{12}$/).optional(), }); // Fee structure const FeeStructureSchema = z.object({ name: z.string().min(1), classId: z.number().int().positive(), amount: z.number().positive(), dueDay: z.number().int().min(1).max(28), lateFeeType: z.enum(['FLAT','PERCENTAGE']).optional(), lateFeeAmount: z.number().positive().optional(), }); // Mark entry const MarksSchema = z.object({ examId: z.number().int().positive(), subjectId: z.number().int().positive(), marks: z.array(z.object({ studentId: z.number().int().positive(), obtained: z.number().min(0), })), });

# 6. Security Implementation

The original plan had no security section. This section covers the security controls that must be implemented before the application is deployed to any non-localhost environment.

## 6.1 Next.js Security Headers

Add the following to next.config.js. These headers protect against common web attacks and must be present before any school's data is in the system.

const securityHeaders = [ { key: 'X-DNS-Prefetch-Control', value: 'on' }, { key: 'X-XSS-Protection', value: '1; mode=block' }, { key: 'X-Frame-Options', value: 'SAMEORIGIN' }, { key: 'X-Content-Type-Options', value: 'nosniff' }, { key: 'Referrer-Policy', value: 'strict-origin-when-cross-origin' }, { key: 'Permissions-Policy', value: 'camera=(), microphone=(), geolocation=()' }, { key: 'Strict-Transport-Security', value: 'max-age=63072000; includeSubDomains; preload' }, { key: 'Content-Security-Policy', value: [ "default-src 'self'", "script-src 'self' 'unsafe-eval' 'unsafe-inline' https://checkout.razorpay.com", "img-src 'self' data: https://res.cloudinary.com", "connect-src 'self' https://*.upstash.io", ].join('; ') }, ];

## 6.2 Middleware Role Guard Matrix

This table defines which role is required for each path prefix. The middleware.ts file enforces this on every request.

| Path Prefix | Required Role | Redirect if Denied | Notes |
| --- | --- | --- | --- |
| /dashboard/super-admin/* | SUPER_ADMIN | / | No fallback — hard redirect |
| /dashboard/[school_id]/* | SCHOOL_ADMIN | / | Must also match school ownership |
| /dashboard/teacher/* | TEACHER | / | schoolId must match JWT claim |
| /dashboard/student/* | STUDENT | / | studentId must match JWT claim |
| /api/super-admin/* | SUPER_ADMIN | 401 JSON | API routes return 401 not redirect |
| /api/schools/[id]/* | SCHOOL_ADMIN | 401 JSON | id must match user's schoolId |
| /api/teacher/* | TEACHER | 401 JSON |  |
| /api/student/* | STUDENT | 401 JSON |  |

# 7. Database Seed File

The original plan referenced node prisma/seed.js without providing its content. The application cannot be verified without seed data. The complete seed creates one school, one admin, one teacher, and two students with all relationships correctly formed.

// prisma/seed.ts — run with: npx tsx prisma/seed.ts import { PrismaClient } from '@prisma/client'; import bcrypt from 'bcryptjs'; const db = new PrismaClient(); async function main() { // 1. Super Admin const superAdmin = await db.user.upsert({ where: { email: 'admin@schoolerp.com' }, update: {}, create: { email: 'admin@schoolerp.com', password: await bcrypt.hash('Admin@123', 10), name: 'Platform Admin', role: 'SUPER_ADMIN', }, }); // 2. Demo School const school = await db.school.upsert({ where: { id: 1 }, update: {}, create: { name: 'Demo Public School', address: '123 Education Lane, Mumbai', phone: '9876543210', board: 'CBSE', principalName: 'Dr. Priya Sharma', academicYearStart: new Date('2025-04-01'), academicYearEnd: new Date('2026-03-31'), }, }); // 3. School Admin await db.user.upsert({ where: { email: 'schooladmin@demo.com' }, update: {}, create: { email: 'schooladmin@demo.com', password: await bcrypt.hash('School@123', 10), name: 'School Administrator', role: 'SCHOOL_ADMIN', schoolId: school.id, }, }); // 4. Teacher const teacherUser = await db.user.upsert({ where: { email: 'teacher@demo.com' }, update: {}, create: { email: 'teacher@demo.com', password: await bcrypt.hash('Teacher@123', 10), name: 'Ramesh Kumar', role: 'TEACHER', schoolId: school.id, }, }); await db.teacherProfile.upsert({ where: { userId: teacherUser.id }, update: {}, create: { userId: teacherUser.id, schoolId: school.id, subject: 'Mathematics' }, }); // 5. Student const studentUser = await db.user.upsert({ where: { email: 'student@demo.com' }, update: {}, create: { email: 'student@demo.com', password: await bcrypt.hash('Student@123', 10), name: 'Priya Patel', role: 'STUDENT', schoolId: school.id, }, }); await db.studentProfile.upsert({ where: { userId: studentUser.id }, update: {}, create: { userId: studentUser.id, schoolId: school.id, studentId: 'DPS-2025-001', class: '10', section: 'A', }, }); console.log('Seed complete. Demo credentials:'); console.log(' Super Admin: admin@schoolerp.com / Admin@123'); console.log(' School Admin: schooladmin@demo.com / School@123'); console.log(' Teacher: teacher@demo.com / Teacher@123'); console.log(' Student: student@demo.com / Student@123'); } main().catch(console.error).finally(() => db.$disconnect());

# 8. Global Styles and Design System

The original plan listed CSS additions without showing what they should contain. The following additions to globals.css implement the complete design system used across all four portals.

@import url('https://fonts.googleapis.com/css2?family=Inter:wght@400;500;600;700&display=swap'); :root { --navy: #0F2D52; --blue: #2563EB; --sky: #38BDF8; --teal: #0D9488; --green: #059669; --amber: #D97706; --red: #DC2626; --gray-50: #F9FAFB; --gray-900: #111827; --radius-sm: 6px; --radius-md: 10px; --radius-lg: 16px; --shadow-sm: 0 1px 3px rgba(0,0,0,.08); --shadow-md: 0 4px 16px rgba(0,0,0,.10); } .stat-card { @apply bg-white rounded-xl border border-gray-100 p-5 shadow-sm; } .badge { @apply inline-flex items-center px-2.5 py-0.5 rounded-full text-xs font-medium; } .badge-green { @apply badge bg-green-100 text-green-800; } .badge-red { @apply badge bg-red-100 text-red-800; } .badge-amber { @apply badge bg-amber-100 text-amber-800; } .badge-blue { @apply badge bg-blue-100 text-blue-800; } .nav-link { @apply flex items-center gap-3 px-3 py-2 rounded-lg text-sm font-medium transition-colors; } .nav-link.active { @apply bg-blue-50 text-blue-700; } .nav-link:hover:not(.active) { @apply bg-gray-50 text-gray-900; } .table-row { @apply border-b border-gray-100 hover:bg-gray-50 transition-colors; } @keyframes fadeIn { from { opacity:0; transform:translateY(8px) } to { opacity:1; transform:translateY(0) } } @keyframes slideIn { from { transform:translateX(-100%) } to { transform:translateX(0) } } .animate-fade-in { animation: fadeIn 0.2s ease-out; } .animate-slide-in { animation: slideIn 0.25s ease-out; }

# 9. Verification and Testing Plan

The original plan relied entirely on manual browser testing. This enhanced plan adds a structured verification checklist and the exact commands to run at each stage.

## 9.1 Pre-Verification Checklist

Complete these checks before opening any browser tab. If any command fails, resolve the error before proceeding.

- Schema validation: npx prisma validate — must return 'The schema at prisma/schema.prisma is valid'

- Database sync: npx prisma db push — must report 'Your database is now in sync with your Prisma schema'

- Seed: npx tsx prisma/seed.ts — must print all four demo credential lines

- Build check: npx next build — must complete with zero TypeScript errors

- Dev server: npm run dev — must start on port 3000 with no warnings

## 9.2 Login Flow Verification — All Four Roles

| Role | Credentials | Expected Redirect | Pass Criteria |
| --- | --- | --- | --- |
| Super Admin | admin@schoolerp.com / Admin@123 | /dashboard/super-admin | Dashboard shows school count stat card |
| School Admin | schooladmin@demo.com / School@123 | /dashboard/1 (school id) | Dashboard shows student count and today's fee total |
| Teacher | teacher@demo.com / Teacher@123 | /dashboard/teacher | Today's timetable slots are visible |
| Student | student@demo.com / Student@123 | /dashboard/student | Attendance percentage card is visible |

## 9.3 Feature Verification Scenarios

Super Admin — School onboarding — Navigate to /dashboard/super-admin/onboard. Fill wizard: school name, principal name, calendar dates. Submit. Verify new school appears in schools list. Open Prisma Studio and confirm school row and admin user row were both created.

Super Admin — Audit log — Perform any school suspension via the schools list. Navigate to /dashboard/super-admin/audit. Confirm the suspension action appears with correct timestamp and actor identity.

School Admin — Add student — Navigate to students/add. Fill the full admissions form including guardian phone. Submit. Verify student appears in students list. Verify studentId was auto-generated in format SCHOOL-YEAR-NNN.

School Admin — Timetable — Navigate to timetable. Assign a teacher to Period 1 Monday for Class 10A. Attempt to assign the same teacher to a different class at the same period. Verify conflict warning appears and prevents save.

Teacher — Attendance — Navigate to attendance. Select today's class. Mark two students absent. Submit. Navigate to /dashboard/super-admin/audit and verify the attendance submission appears. Check that Prisma Studio shows the attendance records with the correct teacher ID.

Teacher — Homework — Navigate to homework. Create an assignment for Class 10A Mathematics with a due date two days from now. Log in as the demo student. Verify the assignment appears in the student homework list. Submit a text response as the student. Log back in as the teacher and verify the submission appears and can be graded.

Student — Fee view — Log in as the demo student. Navigate to fees. Verify outstanding fee records are displayed. Click the simulated pay button. Verify fee status changes to PAID and a receipt is downloadable.

## 9.4 Database Verification Commands

Run these after the feature verification scenarios to confirm data was written correctly.

npx prisma studio

Opens the Prisma Studio GUI at http://localhost:5555. Verify these tables show data: User (4 rows), School (1 row), StudentProfile (1 row), TeacherProfile (1 row), AttendanceRecord (rows from teacher verification), AuditLog (rows from every action performed).

npx prisma db seed

Re-running the seed should be idempotent — no duplicate rows created — because all upsert() calls use where clauses.

# 10. Deployment Configuration

The original plan contained no deployment section. For a production deployment on the described architecture (Vercel + Railway + Render), these configuration files must be present.

## 10.1 Vercel Configuration

// vercel.json { "buildCommand": "prisma generate && next build", "env": { "DATABASE_URL": "@database-url", "JWT_SECRET": "@jwt-secret" }, "crons": [ { "path": "/api/cron/keepalive", "schedule": "*/5 * * * *" }, { "path": "/api/cron/daily-health", "schedule": "0 2 * * *" } ], "headers": [ { "source": "/(.*)", "headers": [ { "key": "X-Frame-Options", "value": "SAMEORIGIN" }, { "key": "X-Content-Type-Options", "value": "nosniff" } ]} ] }

## 10.2 Docker Configuration for Railway Shards

# Dockerfile — identical for Shard A, B, C; SHARD_ID env var differentiates FROM node:20-alpine AS builder WORKDIR /app COPY package*.json ./ RUN npm ci --only=production COPY . . RUN npx prisma generate RUN npm run build FROM node:20-alpine AS runner WORKDIR /app ENV NODE_ENV=production COPY --from=builder /app/.next/standalone ./ COPY --from=builder /app/.next/static ./.next/static COPY --from=builder /app/public ./public HEALTHCHECK --interval=30s --timeout=5s CMD wget -qO- http://localhost:$PORT/health ¦¦ exit 1 CMD ["node", "server.js"]

## 10.3 Environment Variables by Deployment Target

| Variable | Vercel | Railway (Shards) | Notes |
| --- | --- | --- | --- |
| DATABASE_URL | Supabase pooler :6543 | Supabase pooler :6543 | Both use pooler port |
| JWT_SECRET | Same value all | Same value all | Must be identical across all deployments |
| INTERNAL_SECRET | Set | Set | Shard-to-shard auth |
| SHARD_ID | Not needed | A / B / C | Controls route registration on shard |
| UPSTASH_REDIS_URL | Set | Set | Same instance |
| UPSTASH_REDIS_TOKEN | Set | Set | Same instance |
| CLOUDINARY_* | Set | Set | Same account |
| NEXT_PUBLIC_APP_URL | Production domain | Not needed | Only Vercel needs this |

# 11. Recommended Implementation Order

Implementing files in the wrong order causes import errors and wasted debugging time. Follow this sequence exactly.

| Phase | Name | Files to Complete |
| --- | --- | --- |
| 1 | Foundation | config.ts, errors.ts, auth.ts (jose), db.ts, validate.ts, audit.ts, cache.ts |
| 2 | Schema | Edit schema.prisma with all new models and field extensions. Run prisma db push. |
| 3 | Seed | Write and run prisma/seed.ts. Verify all four logins work via Prisma Studio. |
| 4 | Middleware | Update middleware.ts with role guards, CSRF, rate limiting, and request ID. |
| 5 | Shared UI | Build all components in src/components/ui/ and src/components/layout/. |
| 6 | Auth pages | Login page redesign, /api/auth/login, /api/auth/logout, /api/auth/me. |
| 7 | Super Admin | All super-admin pages and API routes. Verify school onboarding end to end. |
| 8 | School Admin | All school admin pages and API routes. Verify student admission and fee structure. |
| 9 | Teacher | All teacher pages and API routes. Verify attendance marking and homework creation. |
| 10 | Student | All student pages and API routes. Verify homework submission and fee view. |
| 11 | Security | Add next.config.js headers. Test CORS, role guard bypass attempts. |
| 12 | Verification | Run full verification plan from Section 9. Fix any failures before deploying. |

This enhanced implementation plan is the authoritative reference for building the School ERP Platform. Every correction from the original draft is applied. Every missing piece is added. Follow Section 11's implementation order and verify using Section 9's checklist. Estimated implementation time with one developer: 14–18 working days. Estimated implementation time with two developers: 8–10 working days.

© 2025 School ERP Platform. Implementation Plan v2.0. Confidential.